Updates this week:

* Kofi: jenkins integration (still has some issues to work through)
* Josh: database, UML generated by mySQL
* We have a full readme for environment setup now.

Questions for TA meeting:

* Jenkins: permissions (for slack integration), how to get the junit xml
* Masscloud: instance is running, real IP, unclear how to get into it.

Things to look into / for the future:

* Jira / git comment integration?
* Hooking java to the database
* Ani / Aasish: starting on front end. Boostrap 4, HTML5, angularJS
* ORMlite connector, Create repository base class
* Respond to the client / show prototypes when possible
* Restructuring files but still having Jenkins work? (with more nested folders)
* Jenkins building only when master is committed? (is it possible)

Accomplished during this meeting:

* Bring database script branch into master. (review and pull)

To do for the future (before 11/3 TA meeting):

* Aasish: sequence diagram, use cases
* Start front end a little

For next Tuesday meeting: get our code on a projector and actually review it.